Monthly Status Report

Thermocliners

| Prepared by: |  | Alexandra Friebolin |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date (MM/DD/YYYY): |  | 10/31/2025 |  |  |  |  |  |  |  |
| Reporting Period: |  | 2 |  |  |  |  |  |  |  |
| 1. Project Status Summary 19% Complete (based on Project schedule) |  |  |  |  |  |  |  |  |  |
|  | Green (Controlled) |  | Yellow (Caution) |  | Red (Critical) | Brief Reason for Deviation |  |  |  |
| Schedule | [ X ] |  | [ ] |  | [ ] | N/A |  |  |  |
| Technical/ Scope | [ X ] |  | [ ] |  | [ ] | N/A |  |  |  |
| Budget | [ X ] |  | [ ] |  | [ ] | N/A |  |  |  |
| Explanation: | Schedule: We have stayed up to date with our schedule and have hit all major milestones. We are able to keep up to date with Gantt Chart as a team and individually. Looking ahead, we are in preparation for our PDR presentation and continued our feasibility tests. Technical/Scope: We have a detailed plan for our system and subsystems. We are hoping to get approval of our plans after our PDR presentation and can display how our feasibility tests have aided in our process. Budget: We have been able to stick with the budget we set at the beginning of the semester. It is being consistently and strictly managed, ensuring total cost of materials, resources, and other costs do not exceed the budget by the end of the semester & project. |  |  |  |  |  |  |  |  |
| 2. Work Completed This Reporting Period |  |  |  |  |  |  |  |  |  |  |
| This reporting period we completed the SRR’s request for action, our feasibility test plan and presentation, our feasibility tests, trade studies, and our PDR preparation. |  |  |  |  |  |  |  |  |  |  |
| 3. Deliverables/Milestones This Reporting Period |  |  |  |  |  |  |  |  |  |  |
| Feasibility Tests Preliminary Design Report Trade Studies |  |  |  |  |  |  |  |  |  |  |
| 4. Open Issues and Mitigation |  |  |  |  |  |  |  |  |  |  |
| Currently there are no open issues that need mitigation at this time. |  |  |  |  |  |  |  |  |  |  |
| 5. Budget Report |  |  |  |  |  |  |  |  |  |  |
| Expense Original Budget ($) Spent to Date ($) |  |  |  |  |  |  |  | Balance Remaining ($) | Estimate at Completion ($) |  |
| Materials |  |  |  | 600 |  |  | 30 | 570 | 600 |  |
| Hardware |  |  |  | 600 |  |  | 30 | 570 | 600 |  |
| Software |  |  |  | 600 |  |  | 30 | 570 | 600 |  |
| Management Reserve |  |  |  | 600 |  |  | 0 | 600 | 600 |  |
| Other (Specify) |  |  |  | 600 |  |  | 0 | 600 | 600 |  |
| Total |  |  |  | 3000 |  |  | 90 | 2910 | 3000 |  |
| Comments: |  |  |  |  |  |  |  |  |  |  |

This Reporting Period stones This Reporting Period

| 6. Deliverables/Milestones Next Reporting Period |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Milestones Approved Current Forecast (include major deliverables) Schedule |  |  |  |  |  | Status |  |  |
| PDR Presentation |  |  |  |  |  |  | Prepared |  |
| Final Subsystem Design Description |  |  |  |  |  |  | Started |  |
| 7. Project Monthly Status Report/Signatures |  |  |  |  |  |  |  |  |
| Project Manager: |  |  |  |  |  |  |  |  |
| I have reviewed the information contained in this Monthly Status Report and agree. |  |  |  |  |  |  |  |  |
| Name (Team Member) Title (If applicable) Signature |  |  |  |  |  | Date |  |  |
| Alexandra Friebolin |  | Program Lead |  | Alexandra Friebolin |  | 11/3/2025 |  |  |
| Alexia Hnatowicz |  | Project Engineer |  | Alexia Hnatowicz |  | 11/3/2025 |  |  |
| Jacob Morrissette |  | Chief Test Engineer |  | Jacob Morrissette |  | 11/3/2025 |  |  |
| Nik DiLullo |  | Chief Analyst |  | Nik DiLullo |  | 11/3/2025 |  |  |
| Joe Sedutto |  | Systems Engineer |  | Joe Sedutto |  | 11/3/2025 |  |  |
| Supervisor |  | Title |  | Signature |  | Date |  |  |

The signatures above indicate an understanding of the purpose and content of this document by those signing it. By signing this document, they agree to this as the formal Monthly Status Report document.